# Samsung PRISM Student Handbook

# A Guideline for Successful Worklet

## Table of Contents

Project Initiation & Research

Planning & Architecture

Development & Implementation

Communication & Progress Tracking

Mid-Project Review & Optimization

Final Deliverables & Documentation

Publication & IP Considerations

Best Practices & Success Tips

Conclusion

## Project Initiation & Research

Objective: Develop a solid conceptual foundation before diving into implementation.

Action Steps:

1. AI-Assisted Literature Survey

- Use GenAI tools like ChatGPT, Gemini, and Claude for: breaking down the problem into sub-tasks, exploring existing solutions and algorithms, understanding benchmark datasets and models, identifying research gaps.

- Also use (ChatGPT, Gemini, Perplexity AI, Elicit.org etc.) for summarizing academic research.

2. Domain and Industry Context

- Investigate how similar problems are solved in academia and industry. Study target users' needs and pain points. Analyze commercial relevance and trends.

- Leverage open source for guidance.

3. Feasibility Check

- Validate availability of open datasets. Check open source library/framework availability.

- Few important tools (Arxiv, ScienceDirect, Kaggle, HuggingFace, Github etc.).

Deliverable: A 2–4 pages structured research report with references and feasibility assessment.

## Planning & Architecture

Objective: Create a time-bound, structured roadmap for project delivery.

Action Steps:

1. Structured Planning Using GenAI

- Use Mermaid + ChatGPT for WBS charts. Generate realistic timelines via tools like Excel, Notion, Trello, or Jira.

Understand any major anticipated breaks and accommodate them in the plan.

2. System Design & Architecture

- Lay down technical blueprints for clarity.

Artifacts Required:

- Inclusive and not restricted to- Architecture Diagram, User Flow, API Call Sequence, ER Diagram (if using DB). These will be running documents and can change over the course of the implementation.

Tools Recommended: draw.io, Lucidchart, Mermaid, Whimsical

3. Mentor Review & Alignment

- Discuss and validate plans with mentor within first couple of weeks. Collect feedback, adjust project scope accordingly. Get agreement before implementation begins.

Deliverable: A design document with diagrams, reviewed and approved by mentors.

## Development & Implementation

Objective: Blend productivity with learning by using AI coding assistants.

Approach:

1. Start with prototype. Leverage code assistants like Cursor, Google Gemini Code CLI etc. This will help you to get started faster.

2. Use AI for boilerplate & test scripts.

3. Customize AI generated code as and when required; document what you understood and changed. This will help improve your understanding and learning.

4. Focus on developing your prompting and problem-solving skills, it is going to be essential skill when you join an industry.

Best Practices:

- Branch-based dev workflow, Descriptive commit messages, Modular, commented, and testable code.

- Focus on programming and product mindset throughout the implementation. Use this project to improve your prompting and problem-solving skills. Write as professional code as possible.

- Teamwork is a cornerstone of any success, use this opportunity to work and succeed as a TEAM.

## Communication & Progress Tracking

Objective: Keep mentor and internal team aligned and informed.

1. Share regular weekly updates.

- Use a format shared by Samsung PRISM team.

- Ensure to use this report as your channel for continuous update to mentor. Also, use the preparation of this document as chance to gather together, discuss on the lessons learnt and plan for next week.

Submission: Every Friday by 5 PM IST

2. Ensure to check-in your code regularly in the OFFICIAL ECODE repository. Avoid creation of any personal repository within eCODE.

Follow all the guidelines like creation of README file etc. regularly shared by the Samsung PRISM Team.

3. Check if any interim demo can be scheduled with the mentor. Regular demos help continuously align the project goal and avoids rework or digression.

## Mid-Project Review & Optimization

Objective: Validate progress and course-correct if needed.

Checklist:

- Live demo of MVP features, Mentor walkthrough of major components, Metrics and test results, Discuss scope changes

Deliverable: Updated timeline and task list with mentor feedback incorporated.

## Final Deliverables & Documentation

Code Quality:

- Inline documentation, Well-named functions and variables, Follow formatting rules.

Documentation Checklist:

- End Review template along with clear mention of KPIs achievement.

- README.md with setup and usage

- requirements.txt or environment.yml

- Organized folders: src/, notebooks/, data/, models/

- Docker containers as and when applicable.

- Specifically for AI/ML projects - train.py with configs, inference.py API, Metrics notebook, Saved models checkpoints with metadata.

## Publication & IP Considerations

Academic Publishing:

- Discuss with your mentors on the possibility of paper submission in the Samsung Recommended Forum.

- In case Samsung Recommended Forum submission is not feasible then check for alternative good domestic/international forum/journal etc.

- Ensure to take approval (Preferably written) from mentors before submitting paper to any of the forum. Also, ensure you conduct paper review with mentor before the submission.

IP Filing:

- Discuss with your mentor on the possibility of IP filing.

- If yes then IP filing SHOULD be done by SRI-B. In case mentor/Samsung doesn’t want to file then college can file the patent ONLY POST EXPLICIT WRITTEN approval from Samsung.

- DO NOT file for a patent without EXPLICIT approval and NoC from Samsung. There should be official communication from Samsung in case it decides to forefeet the patent. Not adhering to this will be considered as MoU breach.

## Best Practices & Success Tips

Communication:

- Sync regularly, ask specific questions, send regular reports/updates

Technical Process:

- Leverage GenAI, Focus on programming and product, Weekly Check-in to ECode, Frequent Demo

Soft Skills:

- Learn to work in a team.

- Understand professional standards and imbibe them.

- Keep your mind open and be adaptable.

## Conclusion

The Samsung PRISM project is a rare opportunity to gain hands-on experience, guided by expert mentors, while balancing academic rigor.

Whether you aim to publish, patent, or build your resume—treat this project like a launchpad.

Focus on learning. Collaborate actively. Build something real.

You're not just completing a project—you're preparing for industry and research leadership.

Good luck—and enjoy the journey!